PROGRESS REPORT   
TungstenPC  
  
Shawn Peipi - member  
  
Gerard Yu – Team Leader  
  
Deacon Hatwell-watt – Member  
  
Contribution  
  
Gerard Yu – Contributed to the second iteration 2 group meeting report 2 creation. Created the readme file.  
  
Shawn Peipi and Deacon Hatwell-watt – There was equal contribution with Deacon and Shawn in the creation of the resource table.  
  
Deacon Hatwell-Watt, Gerard Yu, Shawn Peipi – Contributed in the creation of iteration 2 group meeting report 1 creation.  
  
Our team, under the name TungstenPC consist of Geronimo Gerard P. Yu IV, Deacon Lars Hatwell-Watt and Shawn Peipi. We continued on our project as a collaborative effort. We continue with our second iteration and procced onwards to finish it. We recognise when one another needs assistance and helps the other out in cases of what we have done prior on the weeks gone.  
  
By the end of iteration 2 we would have finished the creation of our group meeting reports, resource table, readme file, gantt chart and progress report. Having these completed will help us get closer to getting started on iteration 3.  
   
  
  
  
  
  
  
  
  
Resource Table   
  
  
Tungsten PC’s Resource Table

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost (NZD) |
| Tasks | Description |
| Every Iteration | EIT space for 3 people, Computers, Office 365 Licence (Word, PowerPoint), Google Docs, | Team members meeting room (PA105, PB101) | 14 weeks x $180 | 14 (weeks) x $180 = $2,520 |
| 1.0 | Complete stakeholder register. | 3x Team members | 1 hour, 3 members | 1 (hr) x 3 x $200 = $600 |
| 1.1 | Design 3 Personas – Equipment. | PC | 3 PC’s | 2 (hrs) x $1500 = $3000 |
| 1.2 | Design 3 Personas – Human resources. | 3 x Team members | 2 hours, 3 members | 2 (hrs) x 3 x $200 = $1,200 |
| 1.3 | Review personas. | 1 x Team member | 1 hour, 1 member | 1 (hrs) x 1 x $200 = $200 |
| 2.0 | Produce resource needs list. | 3 x Team members | 1 hour, 3 members | 1 (hrs) x 3 x $100 = $300 |
| 2.1 | Design a Gantt chart. | 2 x Team members | 2 hours, 2 members | 2 (hrs) x 2 x $100 = $400 |
| 2.2 | Deploy GitHub boards. | 1 x Team member | 1 hour, 1 member | 1 (hr) x 1 x $100 = $100 |
| 3.0 | Complete a risk register. | 2x Team members | 1 hour, 2 members | 1 (hr) x 2 x $100 = $200 |
| 3.1 | Manual user testing. | Website tester (contractor) | 8 hours, 1 member | 8 (hrs) x 1 x $180 = $1,440 |
| 3.2 | Deploy the project (e-commerce website). | 3x Team members | 3 hours, 3 members | 3 (hrs) x 3 x $300 = $900 |
| 3.3 | Determine User acceptance test results. | 3x Team members | 2 hours, 3 members | 2 (hrs) x 3 x $200 = $800 |
| **Total** |  |  |  | **$11,660 NZD** |